RÌNWÁ
Web Application Proposal

Prepared by: Development Team
Date: 3 April 2026
Estimated Timeline: 8 weeks
Budget (Baseline): ₦2,650,000

# 1) Project Goal & Success Criteria

Goal: Create a sophisticated, culture-first hospitality brand website with a professional aesthetic that presents RÌNWÁ as a trusted curator of intentional moments, backed by an admin console for easy content and event management.

Website launches within 8 weeks with responsive performance across devices.

Admin console enables non-technical content updates for key sections.

SEO and structured data are implemented for discoverability.

Launch quality target: no critical bugs, plus post-launch warranty support.

# 2) Scope of Work (Baseline)

Pages/Sections:

Home (hero carousel, brand marquee, experience section, calls-to-action)

Featured Event block

Past Events Gallery

Media Gallery

Contact/Inquiry section and social/footer blocks

Included:

Responsive UI/UX system (typography, colors, buttons, cards)

SEO setup: page metadata, Open Graph/Twitter cards, sitemap.xml, robots.txt

Structured data: Organization + Event schema

Performance optimization: media loading, caching, code-splitting

Accessibility: semantic HTML, focus states, aria labels, alt text

Analytics setup (Google Analytics or Plausible)

Staging + production deployment

Admin console with role-based access and content workflows

Explicitly excluded (Baseline):

Custom booking or payment engine

Advanced CRM/email automation integrations

Multi-language support (unless separately scoped)

Long-term maintenance outside included support window

# 3) Technical Approach

Framework: Next.js (App Router) + TypeScript

Styling/UI: Tailwind CSS + modern component architecture

Animation: Framer Motion

Admin: React-based dashboard with content CRUD workflows

Hosting/Deploy: Vercel (staging + production)

Version Control: GitHub with protected main branch

# 4) Project Plan & Timeline

Week 1–2 — Discovery & planning, assets, and content alignment

Week 3–5 — Frontend build, responsiveness, accessibility, SEO

Week 4–6 — Backend + admin console development

Week 7 — Integration, QA, and performance hardening

Week 8 — Launch, handover, and admin onboarding

Contingency: DNS/domain propagation may take 24–48 hours

# 5) Deliverables

Live production website + staging URL

Functional admin console

Source code repository and deployment pipeline

SEO + structured data implementation

Documentation and admin handover guide

Post-launch support window

# 6) Budget

Website Development: ₦950,000

Admin Console: ₦750,000

Backend Integration: ₦500,000

Testing & QA: ₦200,000

Deployment & Documentation: ₦150,000

Post-Launch Support: ₦100,000

Total: ₦2,650,000

# 7) Payment Terms

50% deposit (₦1,325,000) to commence work

50% balance (₦1,325,000) due at launch

Quote valid for 30 days from issue date

# 8) Assumptions & Client Responsibilities

Client provides final copy, logos, and media assets

Single approver provides feedback within 24–48 hours

Two revision rounds included in baseline scope

Domain and hosting access credentials provided as needed

# 9) Risks & Mitigations

Content delays: use placeholders and locked review dates

Domain/DNS delays: launch on staging first

Scope expansion: manage through change requests and separate quotes

# 10) Handover & Maintenance (Optional)

1-hour training session for content and admin workflows

Documentation included for updates and operations

Optional monthly maintenance plan available

# 11) Acceptance

Authorized Signatory (RÌNWÁ Hospitality & Experiences):

Name: ____________________

Title: ____________________

Signature/Date: ____________________

Prepared by (Development Team):

Signature/Date: ____________________